# AI Change Control Impact Assessment Template

Professional GMP/Pharma QA Tool for AIforQA.org

Short Description This template helps pharmaceutical QA, Validation, CSV, Compliance, IT Quality, Change Control Owners, and System Owners evaluate the quality, validation, data integrity, cybersecurity, training, and regulatory impact of AI-related changes in GMP/GxP environments.

# 1. Intended Use

New AI tool implementation in a GMP/GxP or quality-system context.

AI model updates, retraining, configuration changes, or prompt/workflow changes.

Software version upgrades for AI-enabled systems.

AI integrations with QMS, LMS, LIMS, MES, ERP, DMS, CMMS, EBR, or other regulated systems.

Changes to how AI output is used, including movement from non-GMP support to GMP decision support.

Vendor, cloud hosting, data storage, cybersecurity, or supplier-support changes.

AI system retirement, decommissioning, replacement, or migration.

# 2. Scope

| Scope Area | Description |
| --- | --- |
| Included | AI-related changes that may affect GMP/GxP processes, regulated records, quality decisions, validation state, data integrity, cybersecurity, training, vendor oversight, or regulatory commitments. |
| Excluded | General non-GMP brainstorming or administrative productivity use with no confidential, proprietary, patient, GMP, or quality-system data and no impact on official records or decisions. Exclusions should still follow company AI-use policy. |

# 3. User Instructions

1. Enter the change information before implementation or prior to change-control approval.

2. Define the current state, proposed state, reason for change, intended use, and affected process clearly enough for QA and SMEs to evaluate impact.

3. Complete each impact assessment question by selecting Yes, No, or N/A. Add comments or evidence for all Yes responses and for any N/A that may be questioned during review.

4. Assign an impact level using company criteria or the risk classification section in this template.

5. Determine required actions, including validation, SOP revision, training, supplier review, cybersecurity review, and regulatory assessment.

6. Attach supporting evidence such as vendor documentation, risk assessment, validation plan, Part 11 assessment, data-flow diagram, or change-control record.

7. Obtain required review and approval before implementation unless company procedures allow emergency implementation with retrospective approval.

8. After implementation, confirm completion of required actions, including validation execution, training, SOP updates, and post-implementation review.

# 4. Key Definitions

| Term | Definition |
| --- | --- |
| AI change | Any introduction, modification, upgrade, configuration change, model update, prompt/workflow change, integration change, hosting change, or retirement activity involving an AI tool or AI-enabled system. |
| Intended use | The approved purpose for which the AI system or output will be used, including the specific process, user group, data inputs, outputs, and decision context. |
| Impact assessment | A documented evaluation of how the proposed change may affect GMP/GxP processes, records, validation, data integrity, cybersecurity, training, suppliers, and regulatory obligations. |
| GxP impact | Potential effect on regulated activities, product quality, patient safety, data integrity, batch release, quality records, validation, or compliance decisions. |
| Validation impact | Potential effect on the validated state of a computerized system, process, model, interface, data flow, report, calculation, or workflow. |
| Data integrity impact | Potential effect on the completeness, consistency, accuracy, attribution, legibility, contemporaneousness, originality, availability, or traceability of data and records. |
| Model update | A change to an AI/ML model, algorithm, training data, configuration, weights, parameters, prompts, retrieval sources, or performance-monitoring settings. |
| Human oversight | Documented review, verification, challenge, acceptance, rejection, or approval of AI outputs by qualified personnel before use in a GMP/GxP context. |
| Change control | A formal quality-system process for assessing, approving, implementing, documenting, and verifying changes that may affect GMP/GxP processes or systems. |

# 5. Change Information

| Change Control Number |  | Change Title |  |
| --- | --- | --- | --- |
| System/Tool Name |  | Change Owner |  |
| Department |  | Vendor |  |
| Current State |  | Proposed State |  |
| Reason for Change |  | Affected Process |  |
| Target Implementation Date |  | Related SOP/Procedure |  |
| Related System ID |  | Related Validation Package |  |

# 6. Impact Assessment Checklist

Complete this checklist for the proposed AI-related change. Use the Impact Level field to classify each applicable impact as Low, Medium, High, or Critical based on company procedures and the risk classification section in this template.

| Impact Area | Assessment Question | Yes | No | N/A | Impact Level | Required Action | Comments / Justification |
| --- | --- | --- | --- | --- | --- | --- | --- |
| GMP/GxP process impact | Could the change affect a GMP/GxP process, quality-system workflow, batch release activity, investigation, CAPA, change control, training, or compliance decision? | ☐ | ☐ | ☐ |  |  |  |
| GMP/GxP process impact | Could the change alter how AI output is used from administrative support to GMP-supporting or GMP-impacting use? | ☐ | ☐ | ☐ |  |  |  |
| GMP/GxP process impact | Could the change affect product quality, patient safety, process control, or quality decision-making? | ☐ | ☐ | ☐ |  |  |  |
| SOP impact | Are any SOPs, work instructions, forms, templates, policies, or user guides affected by the change? | ☐ | ☐ | ☐ |  |  |  |
| SOP impact | Does the change require updates to AI-use procedures, system administration procedures, validation SOPs, or data governance procedures? | ☐ | ☐ | ☐ |  |  |  |
| Validation impact | Could the change affect the validated state of the AI system, connected system, interface, report, calculation, workflow, data pipeline, or model behavior? | ☐ | ☐ | ☐ |  |  |  |
| Validation impact | Does the change require validation planning, regression testing, IQ/OQ/PQ, performance testing, or revalidation assessment? | ☐ | ☐ | ☐ |  |  |  |
| Validation impact | Could the change affect approved user requirements, functional requirements, configuration specifications, or acceptance criteria? | ☐ | ☐ | ☐ |  |  |  |
| Part 11 impact | Could the change affect electronic records, electronic signatures, audit trails, user access, record retention, report generation, or system validation controls? | ☐ | ☐ | ☐ |  |  |  |
| Part 11 impact | Does the change require a new or updated 21 CFR Part 11 assessment? | ☐ | ☐ | ☐ |  |  |  |
| ALCOA+ / data integrity impact | Could the change affect data attribution, legibility, contemporaneousness, originality, accuracy, completeness, consistency, endurance, or availability? | ☐ | ☐ | ☐ |  |  |  |
| ALCOA+ / data integrity impact | Could AI-generated outputs be copied into or used to support GMP records without adequate source verification and human review? | ☐ | ☐ | ☐ |  |  |  |
| ALCOA+ / data integrity impact | Could the change modify data sources, data transformations, retrieval sources, model outputs, or record retention expectations? | ☐ | ☐ | ☐ |  |  |  |
| Audit trail impact | Could the change affect audit trail generation, audit trail visibility, audit trail review, or the ability to reconstruct AI-assisted decisions? | ☐ | ☐ | ☐ |  |  |  |
| Audit trail impact | Will AI prompts, inputs, outputs, reviewer decisions, overrides, or approvals be retained where required? | ☐ | ☐ | ☐ |  |  |  |
| Electronic records/signatures | Could the change create, modify, maintain, retrieve, archive, transmit, summarize, or approve electronic GMP records? | ☐ | ☐ | ☐ |  |  |  |
| Electronic records/signatures | Could the change affect electronic signatures, approval workflows, signature meaning, or signature manifestation? | ☐ | ☐ | ☐ |  |  |  |
| Cybersecurity | Could the change affect user authentication, authorization, data transfer, encryption, cloud hosting, network security, APIs, or external access? | ☐ | ☐ | ☐ |  |  |  |
| Cybersecurity | Does the change require IT security review, penetration testing, vendor security documentation, or cybersecurity risk assessment? | ☐ | ☐ | ☐ |  |  |  |
| Supplier/vendor qualification | Does the change involve a new vendor, new hosting model, changed support model, changed subcontractor, or changed AI/ML model provider? | ☐ | ☐ | ☐ |  |  |  |
| Supplier/vendor qualification | Is updated vendor documentation, supplier qualification, quality agreement, SOC report, security questionnaire, or audit required? | ☐ | ☐ | ☐ |  |  |  |
| Training impact | Will users, reviewers, approvers, administrators, QA, validation, IT, or business process owners require training before implementation? | ☐ | ☐ | ☐ |  |  |  |
| Training impact | Does training need to address AI limitations, human review expectations, prohibited data entry, and approved intended use? | ☐ | ☐ | ☐ |  |  |  |
| QMS records | Could the change affect deviations, CAPAs, complaints, audits, training records, change controls, regulatory intelligence records, or other QMS records? | ☐ | ☐ | ☐ |  |  |  |
| QMS records | Could AI outputs become supporting evidence for a GMP decision or quality-system record? | ☐ | ☐ | ☐ |  |  |  |
| Batch records | Could the change affect batch records, electronic batch records, batch release review, review-by-exception, process monitoring, or product impact assessment? | ☐ | ☐ | ☐ |  |  |  |
| Batch records | Could AI output influence batch disposition, deviation triage, or batch review prioritization? | ☐ | ☐ | ☐ |  |  |  |
| Regulatory commitments | Could the change affect registered processes, approved submissions, inspection commitments, regulatory responses, market-specific requirements, or data submitted to agencies? | ☐ | ☐ | ☐ |  |  |  |
| Regulatory commitments | Does Regulatory Affairs need to assess filing, notification, variation, supplement, or commitment impact? | ☐ | ☐ | ☐ |  |  |  |
| Risk assessment | Has a risk assessment been completed or updated for the change and its intended use? | ☐ | ☐ | ☐ |  |  |  |
| Risk assessment | Have false positives, false negatives, overreliance, hallucinated output, model drift, and human oversight risks been assessed? | ☐ | ☐ | ☐ |  |  |  |
| Periodic review | Will the change affect periodic review scope, AI performance monitoring, model monitoring, metrics, or system health review? | ☐ | ☐ | ☐ |  |  |  |
| Periodic review | Are post-implementation monitoring criteria defined? | ☐ | ☐ | ☐ |  |  |  |
| Rollback plan | Is a rollback, contingency, or disablement plan required if the AI change causes unacceptable performance, compliance, cybersecurity, or data integrity issues? | ☐ | ☐ | ☐ |  |  |  |
| Rollback plan | Can users return to the prior approved process without losing required records or traceability? | ☐ | ☐ | ☐ |  |  |  |

# 7. Risk Classification

| Classification | Criteria | Typical Control Expectation |
| --- | --- | --- |
| Minor AI change | Administrative or low-complexity change with no direct GMP record impact, no change to intended use, no change to model behavior affecting outputs, and no effect on validated state or regulated decisions. | Routine documented assessment; QA review as required by company procedure. |
| Moderate AI change | Change may affect configuration, workflow, prompts, retrieval sources, reporting, user access, training, or GMP-supporting output, but does not independently make GMP decisions. | Risk assessment; validation impact assessment; possible regression testing; SOP/training review. |
| Major AI change | Change affects intended use, model behavior, data sources, interfaces, GMP records, electronic records/signatures, quality decisions, or validated workflows. | Formal validation planning; Part 11/data integrity assessment; supplier/security review; QA approval before implementation. |
| Critical/high-risk AI change | Change may influence batch release, product impact assessment, regulatory decisions, deviation/CAPA conclusions, automated decision-making, or patient/product quality risk. | Formal cross-functional assessment; validation/revalidation; QA/CSV/RA/IT approval; enhanced monitoring; possible management approval. |

# 8. Required Actions

| Required Action | Selection | Details / Evidence |
| --- | --- | --- |
| Validation required? | ☐ Yes ☐ No ☐ N/A | If yes, define validation package, testing scope, acceptance criteria, and approval requirements. |
| SOP revision required? | ☐ Yes ☐ No ☐ N/A | List affected SOPs, forms, work instructions, templates, and policies. |
| Training required? | ☐ Yes ☐ No ☐ N/A | Define impacted roles, training type, completion deadline, and effectiveness check if needed. |
| Supplier review required? | ☐ Yes ☐ No ☐ N/A | Attach vendor documentation, quality agreement updates, audit results, or supplier qualification evidence. |
| Cybersecurity review required? | ☐ Yes ☐ No ☐ N/A | Attach security assessment, architecture review, cloud/hosting review, or vulnerability assessment as applicable. |
| Regulatory assessment required? | ☐ Yes ☐ No ☐ N/A | Document RA evaluation of filing commitments, variations, supplements, market requirements, or inspection commitments. |
| Implementation approval required? | ☐ Yes ☐ No ☐ N/A | Define approval gate before production/GMP use and required approvers. |

# 9. Final QA Decision

| Decision | Decision Criteria / Rationale |
| --- | --- |
| ☐ Approved | The AI change may be implemented as assessed. Required actions must be completed according to the approved plan. |
| ☐ Approved with conditions | The AI change may proceed only after listed conditions are completed and documented. |
| ☐ Rejected | The AI change is not approved for implementation or GMP/GxP use. Document rationale. |
| ☐ Additional assessment required | The change cannot be approved until additional QA, CSV, validation, IT, supplier, cybersecurity, or regulatory assessment is completed. |

| Final Decision Rationale |  |
| --- | --- |
| Conditions / Required Follow-Up |  |
| Implementation Hold Point |  |
| Post-Implementation Review Due Date |  |

# 10. Required Documentation to Retain

Completed AI Change Control Impact Assessment Template

Approved change control record and implementation plan

AI/GxP risk assessment or quality risk management record

Validation impact assessment and validation plan, if applicable

URS, functional requirements, configuration specifications, and test scripts, if applicable

IQ/OQ/PQ, regression testing, model performance testing, or data integrity testing evidence, if applicable

21 CFR Part 11 / Annex 11 assessment, if applicable

Data-flow diagram, interface assessment, audit trail assessment, and record-retention assessment, if applicable

Supplier/vendor qualification documentation, security review, quality agreement, or vendor change notification

SOP, form, training, and communication records

Regulatory Affairs assessment, if applicable

Rollback/contingency plan and post-implementation monitoring evidence

Final approval record and signatures

# 11. Approval Table

| Role | Name | Department | Signature | Date |
| --- | --- | --- | --- | --- |
| Prepared by |  |  |  |  |
| Reviewed by |  |  |  |  |
| Approved by |  |  |  |  |

# 12. Disclaimer

This tool is intended as a practical quality assurance aid and does not replace company procedures, regulatory requirements, or formal validation/compliance review.

# 13. Website Integration Block

| Website Field | Recommended Content |
| --- | --- |
| SEO title | AI Change Control Impact Assessment Template for GMP Systems |
| Meta description | Assess GMP, validation, data integrity, cybersecurity, and regulatory impact of AI-related changes in pharma QA. |
| Recommended URL slug | /tools/ai-change-control-impact-assessment-template |
| Recommended tags | AI change control; GMP AI; pharmaceutical QA; CSV; validation; data integrity; quality systems; AI governance |
| Short website excerpt | Download a practical GMP/Pharma QA template for assessing AI-related changes, including validation, data integrity, Part 11, cybersecurity, supplier, training, and regulatory impact. |
| Related AIforQA.org article ideas | AI for Change Control Impact Assessments; What Happens When AI Makes a GMP Mistake?; AI Validation Readiness Assessment; AI in Pharmaceutical Knowledge Management; AI for GMP Document Review Workflows |
| Suggested internal links | /articles/ai-change-control-impact-assessments; /tools/ai-tool-gmp-risk-assessment-checklist; /tools/ai-validation-readiness-assessment; /tools/ai-generated-content-review-checklist; /tools/chatgpt-ai-use-log-for-qa-teams |